1.

Google Places

Omit Churches

Add
University, School, bowlingalley

Campground is spelled wrong – spelled “campgroup” [Fixed]

Change instructions to – “select the most appropriate type of place for the location just added” [Fixed]

2. When I first create a group, then I go to members – no members will show up. Then, if I choose back, the group screen does not show up. However, if I choose the group in my profile, then select members, I can see myself as the only member. [Fixed]

3. Order of activities should be [Fixed]
- Conditioning
- Sports
- Running
- Recreation

4. Once the bottom activity is selected – in this case its recreation, it needs to expand upwards so we can see all the activities. [Fixed]

5. Multiple locations are getting added to the database when I use the group page. [Fixed]

6. Everytime I create a group – the ! point in my profile in that group is automatically shown. [Fixed]

7. You can only click on profile screens in the members page – you should be able to do this throughout the whole app. Discover feed, Specifc Activity page, and group page. [Fixed]

8. discover feed is still a little slow. If this is not fixable, not a big deal. [None issue]

9. if adding a comment, it takes a while for it to be finally added. [None issue]

10. once comment is added, ! is not there for the new comment. [None issue]

11. in discovered feed, for proposed activities it says – ndoe proposed a group activity at Rotary Beach. It needs to say “ndoe proposed a group activity (space) Basketball at Rotary Beach.” The full group name needs to be there, not just the location. It needs to be just like the 2 people are doing buttons. [Fixed]

12. Once a user clicks on propose an activity – the text below needs to be different. Me and jana can work on this.

13. cannot fit all the text needed in propose activity. Maybe limit numbers? I am sure comment on activity has the same problem. [Fixed]

14. all of the activities that have a / -- lets just split those. For example boating/sailing, lets just make separate activities. Also, I want to add “dancing” to sports. [Fixed]

15. In the CMS – we should be able to add activities. [None issue]

16. in choose an activity. Once I click the + symbol, then I scroll, the x changes to + again. [JF]

17. Once clicked on a map in the group – there should be a button that gives them directions in google maps. [Fixed]

18. once a user clicks out of a tab, the tab should reset to the original tab screen. For example, if I am in the discover feed and click on a group, then I decide to click on my profile, when I click back into the discover feed, it shouldn’t show the group, but go to the discover feed. [Fixed]

19. when a new activities is proposed, it should go above the previous proposed activity. In other words, the activities should be ordered in chronological order – most recent to least recent. [Fixed]

20. comments take forever to be shown. [Fixed]

21. maybe change the order of placement of info shown in a group. Right now, activity is on bottom and location is on top. Often, the location is cut off because it may be very long. To avoid this, we should flip flop these two. [Fixed]

22. if a user already has an account – what does the link w/ facebook do? [Fixed]

23. When user signs up with facebook parse username and email messed up [ND]